OAKLAND UNIVERSITY

BOARD OF TRUSTEES

WORKING SESSION AGENDUM ITEM

# March 6, 2002

PROPOSAL TO ENTER INTO A CONTRACT FOR DESIGN SERVICES FOR OAKLAND CENTER EXPANSION PLAN

Division/Department:

Student Affairs/Oakland Center

Summary:

The Oakland Center, a 115,000 square-foot student center, is the result of three expansions, the last of which occurred in 1969 when the student population was 5,800.  In September 1995, the University hired an outside consulting firm, Brailsford & Dunlavey, to examine the need for renovations to meet the growing demand for services in the building.  Their plan called for a $13M facility upgrade.  Rather than pursue a project of that scope, the University decided to make desired improvements in stages as funds were identified.

In April 1996, the Board of Trustees approved plans for the development of a $1.34M food court along with the adoption of a new food service contract.  Two years later, the Board of Trustees addressed a second Oakland Center renovation priority with $2.22M for renovations to the building’s lower level.

As the University engaged in campus master planning two years ago, the University hired the local architectural firm, TMP, to provide a preliminary facility design to address growing space problems in the facility due to existing and anticipated student enrollment growth.  TMP developed a comprehensive building plan achievable in three stages.  Phase One of the plan was estimated to cost $6.8M and included:

-Expanded dining capacity

-Multipurpose, large-scale student activity space

-24-hour student computer lab

-Expanded student organization space

-Additional meeting rooms

Last August, in anticipation of bidding a new contract for campus food service, the University hired the Baker Group as consultants to review the University’s food service operations and facilities.  Baker Group revised the earlier TMP phase-one expansion design to include expanded kitchen and catering space.  TMP aligned the estimated project budget with 2002 prices.

Proposal to Enter into a Contract for Design Services

for Oakland Center Expansion Plan

March 6, 2002

Page 2

Proposed Oakland Center Expansion Plan and Estimated Budget:

The University will require an architectural firm to provide design services to expand the upper and lower levels of the Oakland Center by 29,097 additional square feet to meet the current and anticipated growth of the student body in the next ten years.  Attachments A and B show preliminary expansion designs that include:

-Dining Area/Multipurpose Space with 400-seat capacity

-Coffee Shop/Lounge with 100-seat capacity

-Restroom expansion

-Catering space improvements

-Student organization and activity offices and event space

-Computer lab and lounge with 24-hour access

The expansion proposal also includes a renovated and expanded kitchen area to be more efficient and to support the larger customer demand. (Attachment C).

The Oakland Center expansion project is estimated to cost  $8M based on the preliminary work of TMP and the Baker Group (Attachment D).  The $8M to cover building design and construction costs is proposed to come from three sources:

Bond Proceeds				$6.8M

Food Service Co. Investment		$900,000

Oakland Center Budget Reserves   	$300,000

Design Services:

The University will immediately engage a design firm through an open bid process.  The total cost of design services for the project will not exceed $455,000.

Upon completion of the design and if it is feasible to proceed, the Board will be asked to authorize the identification of a construction contractor through an open bid process and authorize the Vice President for Finance and Administration to enter into a construction contract.

Proposal to Enter into a Contract for Design Services

for Oakland Center Expansion Plan

March 6, 2002

Page 3

Action to be Requested at the Next Formal Session of the Board:

The Board of Trustees will be asked to authorize the Vice President for Finance and Administration to proceed with completion of design consistent with the project scope, budget and preliminary schematic designs as presented to the Board.  The contract for design services will be reviewed and approved by the office of the General Counsel prior to execution.

Attachments:

- Oakland Center West Addition Upper Level

- Oakland Center West Addition Lower Level

- Oakland Center West Addition Kitchen and Catering Additions

- Oakland Center Expansion Project Budget Estimate

- Proposed April 3, 2002 Agendum Item

Reviewed by Vice President Mary Beth Snyder:		___________

(Please initial)

Reviewed by Secretary Victor A. Zambardi:			___________

(Please initial)

Reviewed by President Gary D. Russi:			___________

(Please initial)