# Agendum

Oakland University

Board of Trustees

June 5, 2002

# APPROVAL OF SCHEMATIC DESIGN AND APPOINTMENT OF

# CONSTRUCTION MANAGER FOR THE

# OAKLAND CENTER EXPANSION

A Recommendation

# Introduction

On April 3, 2002, the Board of Trustees approved proceeding with the completion of design for the Oakland Center Expansion. The Oakland Center Expansion project consists of a two-story 30,000 square foot addition and the renovation of 8,500 square feet of the existing kitchen area. The first level of the addition will expand the dining area of the existing food court and provide a combination coffee shop/computer lounge with 24-hour accessibility.  The second level will contain a large 8,000 square foot multi-purpose room (capable of being divided into two smaller areas) with associated pre-function and support (food service/storage) spaces.  The renovation of the kitchen area will modernize the space to update the layout and equipment for a more effective food service operation.  The functions of food item delivery and storage; meal preparation, staging and distribution; dishwashing; and waste disposal were realigned to provide a facility capable of more efficient food preparation.  Attachments include schematic design information.

Duce Simmons Associates was selected as the design firm based on experience with similar building types, excellent references from other universities and success working with a construction manager on a fast track construction delivery system.

The next activity in the project execution is the selection of a construction manager (CM).  The CM will act as general contractor (GC) and provide the university with a guaranteed maximum price (GMP) when the Design Development documents are completed (approximately 35% design).  Under the desired accelerated schedule, this would occur in August or September 2002.  The CM/GC is responsible for obtaining competitive pricing for all subcontracts.  University staff will participate with the CM/GC in the evaluation of these bids.  This is the same construction delivery system successfully used for the Business and Information Technology building (Elliott Hall) and is currently being used for the School of Education and Human Services (SEHS) building.  The CM/GC provides critical input regarding cost and scheduling during the design process.

The selection process for the CM/GC was the same as the process used for Elliott Hall and the SEHS building.  A request for Statements of Interest (RFI) was sent to 22 prospective firms by direct mailing.  Responses to the RFI’s were reviewed by university staff and the architect to select firms to receive the more detailed Request for Proposal

# Approval of Schematic Design and Appointment of Construction Manager for the Oakland Center Expansion

### Board of Trustees

### June 5, 2002

Page 2

(RFP).  A selection panel evaluated the RFP responses and interviewed 5 firms.  The recommendation of JM Olson Corporation is based on their experience in higher education, experience with fast track construction under a GMP contract, willingness and past experience with partnering, and experience of specific staff to be assigned to the project.

#### Recommendation

RESOLVED, that the Vice President for Finance and Administration be authorized to proceed with the completion of design consistent with the scope, budget, and schematic design as presented to the Board; negotiate and execute a contract for pre-construction services for the Oakland Center Expansion project; and, be it further

RESOLVED, that JM Olson Corporation be retained as the Construction Manager for the project; and, be it further

RESOLVED, that the contract shall be reviewed and approved by the Office of the General Counsel prior to execution, and shall be in compliance with the law and University policies and regulations and shall conform to the legal standards and policies of the Board of Trustees; and, be it further

# RESOLVED, that the Vice President for Finance and Administration shall report to the Board periodically on the project progress; and, be it further

# RESOLVED, that the total project cost including design, construction and project management shall not exceed $8,000,000.

# Budgetary Implications

Total project budget is $8,000,000, to be funded from the following sources:

Bond Proceeds	 			$6,800,000

Food Service Company Investment	$   900,000

Oakland Center Budget Reserves 	$   300,000

# Total:	$8,000,000

# Approval of Schematic Design and Appointment of Construction Manager for the Oakland Center Expansion

### Board of Trustees

### June 5, 2002

Page 3

# Attachments

# 1.	Main Entrance Rendering

# 2.	Site Plan

# 3.	Main Level Floor Plan

# 4.	Second Level Floor Plan

# 5.	Kitchen Concept

# 6.	Building Elevations

# 7.	Computer Generated View of Addition

# Submitted to the President

on __________________, 2002 by

____________________________

# Lynne C. Schaefer

Vice President for Finance and Administration

and Treasurer to the Board of Trustees

# Recommended on ______________, 2002

to the Board for approval by

____________________________

# Gary D. Russi

President